

|  |
| --- |
| Week no: 1 From date: 28 July to date: 3 Aug |
| Activities Planned:   * Searching for topics * Gathering information regarding project topics |
| Activities Executed:   * Discussed many topics which don’t have any type on software solutions. * Discussed various issues in various fields which can have their efficient solution as software. |
| Reason for Delay (If any):   * We were not able to decide our project topic since we haven’t come across any of the issues which caused due to lack of software. |
| Corrective Measures Adopted:   * We searched for topics thoroughly. |
| Remark and Signature of the Guide: |
| Week no: 2 From date: 4 Aug to date: 10 Aug |
| Activities Planned:     * We planned a meeting with farmer. * We arranged a meet with small shops related to farming. |
| Activities Executed:   * We met with farmer and discussed about his exposer to vegetable market. * We met with the pesticide shopkeepers and … shopkeepers and gathered information about pests and other farm related products. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 3 From date: 11 Aug to date: 17 Aug |
| Activities Planned:     * We arranged a meet with an Exporter. |
| Activities Executed:   * We talked to exporter about what issues he is facing now-a-days. * We observed their products. * We observed their ways of transportation. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 4 From date: 18 Aug to date: 24 Aug |
| Activities Planned:     * To observe end to end transportation of the products and raw materials. * We arranged meet to the transporters. |
| Activities Executed:   * We noted down all the processes happening in exportation process. |
| Reason for Delay (If any):   * We didn’t able to meet with the transporters due to busy schedule. |
| Corrective Measures Adopted:   * We observed his schedule and rearranged the meeting again. |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 5 From date: 25 Aug to date: 31 Aug |
| Activities Planned:     * We rearranged the meeting with the transporter. |
| Activities Executed:   * We noted down all the information provided by the transporter. * We asked transporter about the problems or issues he may face often. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 6 From date: 1 Sept to date: 7 Sept |
| Activities Planned:     * We planned to gather more and more information from other sites. * We planned to design our software. |
| Activities Executed:   * We visited to lots of sites related to exportation and transportation. * We decided to create a web application which can resolve the issues of farmers, exporters, transporters & other related stake holders. * We started fetching information about how our web application should look like |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |
| Week no: 7 From date: 8 Sept to date: 14 Sept |
| Activities Planned:     * We planned about contribution of each member in the project. * We planned about the interface regarding the website. * We planned about how the website should react with the users. * We decided which users may interact with our web application. |
| Activities Executed:   * We discussed in the group about each other’s configuration in the project according to their own expertise. * We successfully decided how the web application should look like. * We successfully decided how the web application should interact with the users. * We observed that there would be following users which may interact with our web application:  1. Farmer 2. Exporter 3. Transporter 4. Shopkeeper |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 8 From date: 15 Sept to date: 21 Sept |
| Activities Planned:     * We planned about the menus, items, options, etc. elements which should be added in the web application. |
| Activities Executed:   * We successfully decided which elements should be shown to which user and on which situations. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |
| Week no: 9 From date: 22 Sept to date: 28 Sept |
| Activities Planned:     * We planned to create a small model of the web application. * We arranged a meet with the farmer, transporters, our exporter & other stake holders. |
| Activities Executed:   * We successfully created a model of our project. * We met with the farmer and other stake holders (other than exporter and transporters). * We successfully showed demo to the farmer. * We noted down all his opinions given by the farmer. |
| Reason for Delay (If any):   * The meeting with the exporter and transporters was cancelled because they were not available due to their busy schedule. |
| Corrective Measures Adopted:   * We rearranged the meet according to their schedule. |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 10 From date: 29 Sept to date: 5 Oct |
| Activities Planned:     * We again planned the meeting with the exporter and planned to show him the demo for created model. * We again planned the meeting with the transporter and planned to show him the demo for the created model. |
| Activities Executed:   * We successfully showed the demo to the transporters and exporter. * We noted all their opinions regarding the model. * We noted down all their issues while observing the model. * We asked if they have any doubts regarding the model and answered them. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 11 From date: 6 Oct to date: 12 Oct |
| Activities Planned:     * We planned to do all the corrections suggested by exporter, transporter and farmer. * We planned to create a proper design for our web application. * We targeted to understand algorithm to find cost of human resources and training costs. |
| Activities Executed:   * We made all the corrections suggested by exporter, transporter and farmer. * Our design is now half completed * We tried to understand algorithm to find the cost of human resources and training costs. |
| Reason for Delay (If any):   * The web application is becoming so much complex that we need more time for designing. * The algorithm is much complex to understand. |
| Corrective Measures Adopted:   * We will complete the designing process after next two weeks. * We will understand the algorithm from a higher educated person. |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 12 From date: 13 Oct to date: 19 Oct |
| Activities Planned:     * We planned a meeting with a software company to know how they work on such projects. * We planned to design a set of questionnaires to understand the required technologies and how to implement them. |
| Activities Executed:   * We met to a software company named “Vertex Technos/Gayatri Infotech”. * We asked all the questions which may help during the development of our project. * We understood which technologies should be used while projects development and how. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 13 From date: 20 Oct to date: 26 Oct |
| Activities Planned:     * Summarizing all the knowledge about the project we got. * Preparing a final design of the project. |
| Activities Executed:   * We have made a summery about the project on all the know the knowledge we have got throughout the planning process. * We have started to make the final design of the project and it is intended to end in maximum 7-8 days. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |

|  |
| --- |
| Week no: 14 From date: 27 Oct to date: 2 Nov |
| Activities Planned:     * Planning a meeting with the stakeholders (farmers, exporters, transporters). * Planning to make all the corrections told by the stakeholders. |
| Activities Executed:   * We met with the stakeholders for confirmation of the design of the final output that we want to create to get us and them total clarity about the final outcome. * We are working on the corrections the stakeholders had told us. |
| Reason for Delay (If any):   * The stakeholders had told us some changes that made us to change lots of dependencies that took so much time to be changed. |
| Corrective Measures Adopted:   * We worked on the design for extra 2 days and made the design ready. |
| Remark and Signature of the Guide: |
| Week no: 15 From date: 3 Nov to date: 9 Nov |
| Activities Planned:     * Trying to prepare final design which can be agreed by all the stakeholders. * Preparing a presentation about the project design and how it would behave. * Arranging a meet with the stakeholders for giving the presentation. |
| Activities Executed:   * We made the final design and its presentation to present in front of the stakeholders to make them clear that what we are going to do and how. * We successfully arranged a meeting with all the stakeholders. |
| Reason for Delay (If any):  **No Delay** |
| Corrective Measures Adopted: |
| Remark and Signature of the Guide: |